# Tableau Analytics Dashboard Development Project
Final Project Report

# Phase 1 – Initiation

## Project Charter:

Project Name: Tableau Analytics Dashboard Development Project

Client: TechVision Analytics Inc.

Project Manager: Ravina & Team

Delivery Approach: Hybrid (Predictive + Agile)

Purpose:

To design and deploy an interactive Tableau dashboard that visualizes key business KPIs including sales performance, customer satisfaction, and product-level trends.

Business Need:

TechVision Analytics currently lacks a centralized dashboard for monitoring KPIs. This solution enables faster decision-making, reduces manual reporting, and enhances stakeholder visibility.

Objectives:

- Build a functional Tableau dashboard with minimum 3 KPI categories.

- Deliver iterative versions (V1, V2, V3) for feedback.

- Implement Agile execution through JIRA with full PM artifacts.

- Ensure 100% tested and validated data visuals.

Success Metrics:

- Dashboard approved by client.

- Filters fully functional.

- 95% accuracy in KPI calculations.

- Delivered within project timeline.

Constraints:

- Limited sample dataset.

- Three-weeks sprint timeline.

- Team availability restricted.

Assumptions:

- All tools (JIRA, Tableau) accessible.

- Stakeholders available for review.

2. Business Case:

Problem:

TechVision Analytics requires a KPI dashboard to monitor sales and customer behavior.
A centralized Tableau dashboard enables faster decision-making, reduces manual reporting, and improves business insights.

Impact:

- Manual reporting delays decisions.

- No centralized performance view.

Solution:

- A Tableau dashboard that consolidates sales, customer, and product insights.

Benefits:

  - 40–60% reduction in reporting effort.

  - Better decision-making visibility.

  - Improved stakeholder communication.

Cost Estimate :

| Cost Category | Estimated Cost |
| --- | --- |
| Data Cleaning and Preparation | $800-$1000 (student project) |
| Tableau Dashboard Development | $3000 - $10000 |
| Quality Testing & Documentation | $500 - $1500 |
| Presentation & Reporting | $300 - $1000 |
| Total Estimated Cost | $4600 - $13500 |

## 3. Stakeholder Register & Engagement Plan:

Stakeholder Register:

| Stakeholder Name/Group | Role in Project | Interest/Expectations | Influence Level | Engagement Strategy |
| --- | --- | --- | --- | --- |
| TechVision Analytics Inc. (Client Sponsor) | Project Sponsor | Wants a clean, professional Tableau dashboard showcasing KPIs for sales, product and store performance | High | Weekly updates, dashboard demos, feedback sessions |
| Project Manager (PM) | Leads project, manages JIRA, ensures PMBOK 7 alignment | Successful completion of project within timeline and scope | High | Daily coordination, sprint planning, status reports |
| Business Analyst (BA) | Gathers requirements, defines acceptance criteria | Clear KPIs and user requirements | Medium | Requirements workshops, review meetings |
| Data Lead (DL) | Cleans and validates dataset | Accurate and complete data for dashboard | High | Early data review, continuous communication |
| Dashboard Developer (DD) | Builds Tableau dashboard (v1–v3) | Clear technical requirements, stable dataset, timely feedback | High | Frequent check-ins, sprint reviews |
| Quality & Communication Lead (QL) | QA testing, documentation, stakeholder communication | Dashboard must meet quality standards | Medium | Testing cycles, issue logs, structured communication |

Engagement Strategy:

| Stakeholder | Information Needed | Method | Frequency | Owner |
| --- | --- | --- | --- | --- |
| TechVision Sponsor | Project updates, dashboard progress | Email + Meetings | Weekly | PM |
| Instructor | PM artifacts, progress, risks | Reports + In-person review | Weekly | PM + QL |
| Project Team | Task assignments, sprint statuses | WhatsApp/Teams + JIRA | Daily | PM |
| BA | KPI requirements, acceptance criteria | Meetings | As needed | PM |
| DL | Data issues, validation status | Meetings/JIRA comments | Twice weekly | PM |
| DD | Priorities, feedback from reviews | Sprint review, standups | Daily | PM |
| QL | QA status, documentation tasks | Meetings + JIRA | Weekly | PM |

Engagement Approach (Aligned with Hybrid Delivery)

Predictive Components

- Initial charter approval

- Project planning (WBS, Scope, timeline)

- Weekly scheduled updates to clients

Agile Components

- Sprint planning, sprint review, and sprint retrospective

- Daily stand-up recorded in JIRA

Continuous stakeholder feedback at each level of each iteration of the dashboard

# Phase 2 – Planning

## 4. Scope Statement:

Project Scope Overview:
This project aims to design and deliver an interactive Tableau dashboard for TechVision Analytics using a sample dataset based on USA Adidas Sales. The dashboard will provide insights into sales performance, product trends, regional analysis, and key business KPIs. The project will be executed using a hybrid project management approach (Predictive + Agile) and managed through JIRA.

In-Scope:

  - Data cleaning

  - KPI calculations

  - Dashboard layout & filters

  - Testing

  - Documentation

Out-of-Scope:

  - Predictive modeling

  - Mobile dashboard version

Deliverables:

  - Tableau dashboard V1–V3

  - PMBOK documents

  - JIRA execution proof

  - Project closure report

## 5. Work Breakdown Structure (WBS):

TechVision Analytics – Tableau Dashboard Development Project

Dataset: Adidas USA Sales

1.Project Management or Initiation:

- 1.1 Develop Business Case & Project Charter

- 1.2 Create Stakeholder Register & Engagement Plan

- 1.3 Set Up JIRA Project (Epics, Stories, Roadmap)

2. Data Preparation or Planning:

- 2.1 Scope Statement

- 2.2 WBS

- 2.3 Communication Plan

- 2.4 Risk Register

- 2.5 Quality Plan

- 2.6 RACI

3. KPI Design & Dashboard Development or Execution:

3.1 Define KPI Requirements

3.1.1 Identify Business KPIs (Revenue, Category Sales, Store Performance)

    - Define Calculated Fields (Revenue, AOV, Peak Hours)

3.1.3Validate KPI Formulas with Dataset

3.2 Dashboard Prototype – Version 1

3.3 Dashboard Iteration – Version 2

3.4 Dashboard Final Version – Version 3

3.5 Apply Visual Design Standards (Color, Layout, Filters)

4. Quality Assurance Monitoring & Testing:

4.1 KPI Accuracy Testing

4.2 Dashboard Functionality Testing (Filters, Drilldowns, Tooltips)

4.3 Usability Review & Feedback Implementation

4.4 Stand-ups

4.5 Sprint Review

4.6 Burndown & Burnup

4.7 Issue Tracking

5.Delivery & Closure:

5.1 Final Dashboard

5.2 Lessons Learned

5.3 Feedback Summary

5.4 Final Presenation

## 6. Schedule Baseline (Roadmap Summary)

The project runs over two sprints:

Week 1: Initiation

Week 1-2 : Planning

Week 2 : Sprint 1: Data preparation + initial dashboard layout

Week 3 : Sprint 2: KPI cards + filters + final QA

Roadmap prepared in JIRA timeline view.

## 7. Risk Register:

## Probability-Impact Matrix:

| Risk | Prob | Impact | Score | Mitigation |
| --- | --- | --- | --- | --- |
| Team member unavailability | Medium | High | 6 | Reassign roles early |
| Tableau issues | Low | High | 3 | Backup tools ready |
| Poor dataset quality | Low | High | 3 | Early data validation |
| Missed deadlines | Medium | Medium | 4 | PM enforces standups |

## 8. Communication Management Plan

| Stakeholder | Method | Frequency |
| --- | --- | --- |
| Team Members | WhatsApp/Teams | Daily |
| PM → Sponsor | Email + report | Weekly |
| Sprint Review | Teams/JIRA | Bi-weekly |
| Final Presentation | In-class | End of Week 4 |

## 9. Quality Management Plan

Quality Criteria:

  - Accurate KPI metrics

  - Functional filters

  - Clean and intuitive UI

Quality Assurance:

  - Testing story executed

  - Bug identification (Issue TA-38)

## 10. RACI Matrix

PM – Accountable

BA – Responsible (requirements)

DL – Responsible (data)

DD – Responsible (visuals)

QL – Responsible (testing)

| Activity | PM | BA | DL | DD | QL |
| --- | --- | --- | --- | --- | --- |
| Requirements | A | R | C | C | C |
| Data Cleaning | C | C | R | C | C |
| Dashboard Dev | C | C | C | R | C |
| Testing | C | C | C | C | R |
| Documentation | R | C | C | C | C |

A = Accountable, R = Responsible, C = Consulted.

## 11. Tailoring Rationale

Hybrid model chosen due to:

  - Predictive for scope clarity

  - Agile for dashboard iteration cycles

# Phase 3 – Execution & Monitoring

## 12. Execution Evidence (Sprint 1 & 2 Summary)

SPRINT BACKLOG:

TRACKING PROGRESS:

Sprint 1 Work:

  - Data cleaning

  - Field validation

  - Initial dashboard layout

  - Bug TA-38 logged

Stand-Up Notes:

  - “Worked on data cleaning today. No blockers.”

  - “Basic dashboard layout updated.”

Change Log:

  - Updated scope after bug TA-38.

  - Task priorities realigned.

Retrospective:

- Sub-tasking improved clarity; refine further in Sprint 2.

Velocity:

Planned = 16 SP

Completed = 5 SP

Velocity = 5 SP

## 13. Monitoring & Control:

STATUS REPORT:

Status Report – Sprint 1

- Total Stories Planned: 16 Story Points

- Completed: 5 Story Points

- Remaining: 11 Story Points

- Bug Identified: TA-38 (Filter not updating KPI)

- Work in Progress: Data Cleaning, Dashboard Layout

- Risk identified and logged

- Team velocity for Sprint 1 = 5 SP

Burndown Chart:

Shows decreasing remaining work.

Issue Log:

Bug TA-38 added as risk update.

Issue ID: TA-38
Description: Filter not updating KPI correctly
Status: To Do
Sprint: Added to Sprint 1
Impact: Medium
Resolution Plan: To be fixed in Sprint 2
Risk Link: Functional failure risk

Burnup Chart:

Shows scope change + completed work.

Dashboard prototype iterations (v1, v2, v3) with user feedback:

V1: Basic Version OR starting

SALES BY CATEGORY

V2 : Improved Version

Add filters, better visuals, KPI cards.

V3 : Final Polished Version

Interactions, formatting, colors, titles complete.

DATA DICTIONARY:

STATUS OVERVIEW OF JIRA DASHBOARD:

TEAM WORKLOAD AND EPICS PROGRESS:

# Phase 4 – Closure

Lessons Learned:

  - Hybrid model improves delivery flexibility

  - JIRA enhanced coordination

  - Early testing reduces rework

  - Clear roles improve productivity

Stakeholder Feedback:

  - Dashboard visually clear

  - KPIs easy to interpret

  - Filters helpful

  - Recommended deeper product breakdown

Final Conclusion:

The project successfully delivered a functional Tableau dashboard using a hybrid Predictive + Agile methodology.

JIRA supported planning, tracking, issue logging, and sprint execution.

The final dashboard helps TechVision Analytics make data-driven decisions efficiently.

Dashboard meets client needs and improves decision-making.